CS2810 Team Project

Project Owner – maintains backlog, priority

Scrum Team – Actual technical

Scrum Master – Everyone follows the rules + practices of scrum

Product Backlog Refinement

- Held before first sprint

- Product owner presents team with vision

- Turn it into user stories

- EVERYTHING could possible put into product

- Owner = gives a business value in each item

- TEAM = amt of effort each item cost

  - how much each sprint = velocity

Sprint Planning Meeting

2 parts

Part 1

- Priority setting

- Agreement of item meaning

- Agreement of tests

Part 2

- Time each team mem can commit

- Choose product backlog to complete

- Break product backlog into tasks + estimate effort

- Allocates tasks to team members

- Tracking list:

Scrum Meeting

- What was done

- Planning to do till next meeting

- Problems/impediments

- Short, punctual, nothing else

- Top priority = remove problems

Burndown Chart

- Remaining effort remaining

General Points:

- Communication

- Ideas for features and changes come up

- Fail Fast

Sprint Review

- 5 min presentation to owner

- If no pass of acceptance test = go back to backlog

Sprint Retrospective

- Discussion on what is good/bad

Rules

- Time-boxing

- Focus

- Honesty

Wrong

- Behind schedule

- Cant complete sprint backlog

- End a sprint early

Scrum Management

- Trello

- Board for each sprint

  - Lists = store user stories

  - Card = User story

- Use checklist

Boards

- Product backlog

  - Cards as user stories

- Sprint N

Professional Issues

Computer Scientist =

- Technical competence

- Judgement

- Professionalism

Ethical Issues FORCC

- Focus

  - Definite goals (don’t change)

  - Next step (don’t worry)

  - Use whatever (meet goals)

- Openness

  - Git/trello

  - Cannot Do = tell your team

- Respect

  - Some may need help

  - Someone cannot complete task

  - Scrum master = not boss

- Courage

  - Choose task, and accomplish task

  - Experiment and try

  - Git will keep old version

  - Fail fast

- Commitment

  - Committed, no boss

Dependability

Reliability = link to dependability

Attributes

- Availability (Readiness)

- Reliability (continuation of correct service)

- Safety

- Integrity

- Maintainability

Threats

- Fault

- Error

- Failure

Means

- Fault tolerance

- Fault prevention

- Fault removal

- Fault forecasting

Fault -> Error -> failure (not necees)

80-20 rule

Software Quality = defects

- No. of  defects/size

- Time to fix each

Software reliability = quantitative study of operational reliability of software

Predicting Failure time

- Failure occurrence are probabilistic in nature

- MTTF

Probability Density Function

- Graph of failure over time

Robust Code

- Stable, no random crash

- Handles corner cases

- Reacts gracefully to unforeseen events/inputs

Contract

FPA

FP = UFC * TCF

- Can use to estimate 2 person-day per FP

No 1 formula

International function point user group (IFPUG)

- Maintains counting practices manual

Data Element Type (DET)

File Type Reference (FTR)

Record Element Type (RET)

Counting EIs:
For each EI:

- no . of DETs

- no. of types of files

EO: intent to present info to user through logic

Counting EOs:

- Count involved DETs and FTRs

EQ: present info to user through retrieval of data

ILF: user-identifiable info

Counting ILFs: Count the number of DETs
(sub groups) called Record Element Types

EIF: maintained outside the boundary of app

Functional Vs non-Func Req

FPA analyse costs, time, value of tools, check KPI

Other approaches: Use cases, User Story